🦜  PARAKEET

AI-Powered Conversational Language Learning Platform

PROJECT CHARTER

| Field | Details |
| --- | --- |
| Project Name | Parakeet — Language Learning App |
| Document Type | Project Charter |
| Version | 1.0 |
| Date | February 2026 |
| Prepared By | Parakeet Founding Team |
| Status | Draft — For Stakeholder Review |

# 1.  Project Purpose & Background

Parakeet is a next-generation, AI-driven language learning application designed to bridge the gap between traditional classroom instruction and real-world conversational fluency. The project was conceived in response to a fundamental shortcoming in the current language education market: despite the existence of numerous apps and platforms, the majority rely on repetitive drills, static content, and passive exercises that fail to replicate the dynamic nature of authentic conversation.

By deploying a sophisticated AI conversation engine — powered by large language model (LLM) technology — combined with adaptive lesson modules and gamified progress mechanics, Parakeet delivers a personalised and immersive learning experience available anywhere and at any time.

Value Proposition: Parakeet makes fluency achievable by turning every interaction into a learning opportunity — powered by AI and built around the learner.

# 2.  Project Objectives

This project charter authorises the development and launch of the Parakeet platform. The following objectives define success for the initial release:

- Develop and deploy a fully functional AI conversation engine capable of real-time, multi-turn dialogue in 12 languages at launch.

- Build adaptive lesson modules using spaced-repetition logic and AI-driven personalisation to serve learners at all CEFR proficiency levels.

- Implement a gamification layer — including points, badges, leaderboards, and daily streak mechanics — to maximise engagement and learner retention.

- Launch a freemium SaaS product accessible via web browser, with a clear monetisation pathway from free to Pro ($14.99/mo) and Premium ($29.99/mo) tiers.

- Establish enterprise B2B sales infrastructure to target corporate clients and educational institutions from Day 1.

- Achieve initial market traction with measurable user acquisition through organic, referral, and paid social channels.

# 3.  Project Scope

## 3.1  In Scope

- AI Conversation Engine — real-time, context-aware dialogue with error correction and CEFR-aligned difficulty adjustment.

- Adaptive Learning Paths — AI-generated curriculum sequences with spaced-repetition and targeted micro-exercises.

- Gamification System — points, badges, leaderboards, daily streaks, and progress dashboards.

- Web Application — React.js front end with unified learner dashboard.

- Backend Infrastructure — Node.js/TypeScript API, GraphQL, PostgreSQL, Redis, MongoDB, hosted on AWS.

- Speech Integration — voice-based conversation mode via OpenAI Whisper (STT) and AWS Polly / ElevenLabs (TTS).

- Subscription Management — Free, Pro, and Premium tiers with payment processing.

- Enterprise Features — team dashboards, admin controls, volume licensing, and white-label options.

- Credential Marketplace — CEFR-aligned proficiency assessments and verified credentials.

## 3.2  Out of Scope (Initial Release)

- Native mobile applications (iOS / Android) — planned for Phase 2.

- Live human coaching sessions — infrastructure is planned; launch deferred post-MVP.

- Languages beyond the initial 12 — additional languages are a Phase 2 expansion.

- Third-party LMS / HR system integrations — enterprise API integrations planned post-launch.

# 4.  Key Deliverables

| Deliverable | Description | Target Phase |
| --- | --- | --- |
| AI Conversation Engine | Real-time LLM-powered dialogue system with contextual error correction and adaptive difficulty | Phase 1 |
| Adaptive Lesson Modules | Spaced-repetition curriculum with AI-generated quizzes and personalised learning paths | Phase 1 |
| Gamification Layer | Points, badges, leaderboards, streaks, and progress analytics dashboard | Phase 1 |
| Web Application | Fully functional React.js web app with learner dashboard, lesson flows, and conversation UI | Phase 1 |
| Voice Mode | Speech-to-text and text-to-speech integration for voice-based conversation sessions | Phase 1 |
| Subscription System | Freemium, Pro, and Premium tier management with payment gateway integration | Phase 1 |
| Credential Marketplace | CEFR-aligned assessments and verifiable proficiency certificates | Phase 1 |
| Enterprise Dashboard | Admin controls, team progress tracking, volume licensing, and white-label configuration | Phase 1 |
| Mobile Apps (iOS/Android) | Native mobile application ports for iOS and Android | Phase 2 |

# 5.  Stakeholders

| Stakeholder | Role | Interest / Responsibility |
| --- | --- | --- |
| Founding Team | Project Sponsors & Leads | Product vision, technical architecture, and overall delivery accountability |
| Prospective Investors | Funding Partners | Financial viability, growth trajectory, and return on investment |
| Language Learners (B2C) | End Users | Core product experience — conversion, engagement, and retention |
| Corporate Clients (B2B) | Enterprise Customers | Workforce upskilling, volume licensing, and white-label requirements |
| Universities & Institutions | Institutional Partners | Credential recognition, academic partnerships, and referral pipelines |
| AI / Cloud Providers | Technology Vendors | API reliability, SLA compliance, and pricing (OpenAI, AWS, ElevenLabs) |
| Regulatory Bodies | Compliance Authorities | Data privacy (GDPR, CCPA), AI governance, and consumer protection |

# 6.  High-Level Project Timeline

| Phase | Timeframe | Key Activities |
| --- | --- | --- |
| Phase 0 | Feb – Mar 2026 | Charter approval, team formation, technical architecture design, vendor selection (LLM / cloud / STT providers) |
| Phase 1A | Apr – Jun 2026 | AI conversation engine development, backend API build-out, database schema design, initial LLM fine-tuning |
| Phase 1B | Jul – Sep 2026 | Adaptive lesson module development, gamification layer, learner dashboard UI, voice mode integration (Whisper / Polly) |
| Phase 1C | Oct – Nov 2026 | Subscription billing system, credential marketplace, enterprise dashboard, closed beta with test cohort |
| Phase 1 Launch | Dec 2026 | Public launch across all 12 languages; marketing campaign activation; investor reporting begins |
| Phase 2 | Q1 – Q2 2027 | iOS and Android native apps, live coaching add-on, additional language expansion, LMS integrations |

# 7.  Budget Overview

The following represents a high-level budget framework for the initial phase of the Parakeet project, covering development, infrastructure, and go-to-market activities through to public launch.

| Budget Category | Estimated Allocation | Notes |
| --- | --- | --- |
| Engineering & Development | 45% | Salaries, contractors, tooling |
| AI / LLM Infrastructure & APIs | 20% | Fine-tuning, inference, API costs |
| Cloud Hosting & DevOps (AWS) | 10% | EKS, Lambda, CloudFront, monitoring |
| Marketing & User Acquisition | 15% | Paid social, influencer, content |
| Operations & Legal / Compliance | 7% | Privacy, IP, regulatory compliance |
| Contingency Reserve | 3% | Risk buffer for scope changes |

# 8.  Key Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| AI inference latency exceeds 10-second threshold | Medium | High | Adopt vLLM / TensorRT optimisation; implement response caching for common patterns |
| LLM API cost overruns at scale | High | High | Evaluate open-source fine-tuned models; implement token usage monitoring with hard caps |
| Competitor feature parity (Duolingo AI launch) | Medium | Medium | Accelerate launch timeline; differentiate via credential marketplace and enterprise features |
| GDPR / CCPA data privacy violations | Low | Critical | Engage legal counsel from Day 1; privacy-by-design architecture; DPA agreements with all vendors |
| Low free-to-paid conversion rates | Medium | High | A/B test paywall friction points; optimise in-app upgrade prompts; analyse drop-off funnels weekly |
| Content quality issues in non-English languages | Medium | Medium | Hire native-speaker QA reviewers per language; implement user feedback loops for AI corrections |

# 9.  Success Criteria

The project will be considered successful upon achievement of the following measurable outcomes within 12 months of public launch:

| Success Metric | Target | Measurement Method |
| --- | --- | --- |
| Registered Users (Month 12) | 100,000+ | Platform analytics |
| Free-to-Paid Conversion Rate | ≥ 8% | Subscription data |
| Monthly Recurring Revenue (MRR) | $200,000+ | Finance dashboard |
| Daily Active Users (DAU) | ≥ 30% of MAU | Product analytics |
| AI Response Latency (P95) | < 10 seconds | Infrastructure monitoring |
| App Store / Platform Rating | ≥ 4.5 / 5.0 | App store reviews |
| Enterprise Clients Signed | 10+ contracts | CRM / sales pipeline |
| Learner Retention (30-day) | ≥ 40% | Cohort analysis |

# 10.  Assumptions & Constraints

## 10.1  Assumptions

- Seed or pre-seed funding will be secured prior to the commencement of Phase 1A development.

- Access to high-quality, pedagogically vetted language-learning datasets will be obtainable for LLM fine-tuning.

- Third-party AI and cloud providers (OpenAI, AWS, ElevenLabs) will maintain API availability and pricing stability throughout the development period.

- The founding team will be supplemented by engineering and curriculum design hires within 60 days of charter approval.

- Market demand for AI-powered language learning will remain strong, supported by the projected 15.7% CAGR through 2030.

## 10.2  Constraints

- The platform must comply with GDPR, CCPA, and applicable data protection regulations in all target markets from Day 1.

- AI responses must not exceed 10 seconds end-to-end to maintain a natural conversational experience.

- The initial launch scope is limited to web browser access only; native mobile apps are a Phase 2 deliverable.

- The product must support a minimum of 12 languages at public launch as a non-negotiable market requirement.

- All AI-generated content must be pedagogically appropriate, linguistically accurate, and CEFR-aligned.

# 11.  Charter Authorisation

By approving this charter, the undersigned authorise the Parakeet project to proceed and commit the resources, budget, and personnel required to achieve the stated objectives.

| Name | Role | Signature & Date |
| --- | --- | --- |
|  | Co-Founder / CEO |  |
|  | Co-Founder / CTO |  |
|  | Lead Investor / Board Representative |  |

Confidential  —  Parakeet Project Charter  —  Version 1.0  —  February 2026